ITHCIN - HUMAN-COMPUTER INTERACTION

PROJECT STATUS REPORT – SOFTWARE ADMIN DESIGN

| 🧾 Project Information |  |
| --- | --- |
| Project Name: | AZURION |
| Project Group Members: | Jan Greoli Trayfalgar Ashley Kate Judar Kevin Rebatado |
| Date: | April 14, 2025 |
| Reporting Period: | April 22, 2025 |

📊 Status Summary

Area			Status						Notes

Scope			☐ On Track 	☐ At Risk 	☐ Off Track	_Rhythm_Game_UI_Design____

Timeline		☐ On Track 	☐ At Risk 	☐ Off Track	__4_weeks_(_28_days_)________

Resources		☐ Adequate 	☐ Limited 	☐ Critical	Photoshop and Internet References

Overall Project 	☐ Green	☐ Yellow 	☐ Red		Complete_Rhythm_Game_Concept

🛠️ Completed This Period

- ____Admin_Log-In_Page________________________________________________________________________

-__Logo________________________________________________________________________________________

- _Draft_Lay-Out_of_Dashboard_____________________________________________________________________

🔄 In Progress

- ___Dashboard____________________________________________________________________________

-__Profile_Editing________________________________________________________________________________

- _Landing_Page__________________________________________________________________________________

⏭️ Next Steps / Upcoming Tasks

- __Function_design_of_each_buttons________________________________________________________________

- _Sub_section_of_dashboard_______________________________________________________________________

- ___Song_Charts_______________________________________________________________________________

⚠️ Issues and Risks

Issue/Risk			Impact			Mitigation/Action	Owner		Status

Weak_Landing_Page____	_Cluttered_Layout_____	_Polish_Layout____    Judar/Trayfalgar	In_Progress

Dashboard_Clarity_Loss__	_Poor_Engagement____	_Optimize_Layout_	_Trayfalgar_	In_Progress

💬 Notes / Additional Comments

- ___Lack_of_Communication_and _Participation_within_the_group._______________________________________

- ___Not_enough_ideas_to_come_up,_need_advice _to_improve_it._______________________________________